IntelliTrap Batch2

Project Change Log

From project start (30 July 2026) to 6 October 2026, including the changes made after the review comments

Repository: https://github.com/Vedhrishi/intellitrap-batch-3

Live site: https://intellitrap-batch-3.vercel.app

Prepared by Vedh Rishi

# 1. At a glance

The project history in git runs from 30 July 2026 to 6 October 2026, about ten weeks, and contains 350 commits. Most of the work was done in August (265 commits). The commit counts by month are below.

| Month | Commits | Main focus |
| --- | --- | --- |
| July 2026 | 48 | Project start: sign-in, roles, file storage |
| August 2026 | 265 | Visitor tracking, honeypot sharing, admin console, testing and fixes |
| September 2026 | 27 | Trained machine-learning model, new database, emails, first Vercel deployment |
| October 2026 (to the 6th) | 10 | Review-comment changes, security hardening, paper and documentation |

Note on the time span. The history covers about ten weeks, not four months. If an earlier part of the work was done outside this repository, it is not recorded here and I have not included it.

# 2. Change history from the start to 17 September

## Phase 1: Foundation (30 to 31 July)

- Project created from a TanStack Start (React, TypeScript) template and connected to Supabase.

- Sign-in and registration, user profiles, three roles (admin, analyst, user), and a file table with per-user storage.

- First database migrations: profiles, roles, files and storage policies.

## Phase 2: Core product (8 to 10 August)

- Live visitor intelligence: every visit is tracked with heartbeats and behaviour telemetry (mouse, keystrokes, scrolling), IP and location lookup, and a Google Maps live visitor map.

- Secret-code file sharing with a password, plus the public /share page that acts as the honeypot entry.

- Admin console: dashboard with KPI cards and live event feed, threat intelligence, audit log, settings, blocked IPs, honeypot panel.

- A risk engine (a set of fifteen hand-written rules), automatic decoy generation, and a blocked verdict that really blocks the IP address.

- Per-user storage quota of 1 GB and 100 files, with storage bar and shared file-size formatting.

- Bug fixes: shared-file passwords were always rejected because upload and verification used different salts; six demo fixes (presentation mode, trap timer, risk signals in the visitor drawer, first-run banner); map key handling.

- A read-only production-readiness audit on 10 August listing what passed and what failed.

## Phase 3: Verification and hardening (12 to 26 August)

- A full end-to-end verification pass: every button on every screen was exercised and fixed if it did nothing or failed.

- Fixed missing visitor locations (the map was empty) and the "NoSuchKey" error on share downloads.

- Fixed confusing sign-in and sign-up failures: breached-password rejections now show a clear message.

- Authentication hardening: automated tests for login and registration, a clearer failure triage, a reset-password flow, and resend cooldowns.

## Phase 4: Machine learning and deployment (14 to 17 September)

- An end-to-end check from sign-up to file sharing found two gaps (many files per code, and no secret code); both were addressed.

- The rule-based risk engine was replaced with a trained Random Forest classifier (15 trees) exported to a small JSON file and run in the browser. The old rules were kept as a comparison baseline.

- Research material was added: synthetic dataset generator, training and evaluation scripts, metrics, and paper sections.

- Moved to a new Supabase project using a combined migrations file; a leftover admin grant from the old project was removed.

- Fixed a realtime WebSocket crash on older Node versions and a missing risk-score writeback.

- Real one-time-code emails via Resend for the /share challenge step, and the first production deployment on Vercel.

# 3. Changes made after the review comments (5 to 6 October)

The review decision was Revise and Resubmit, with five comments from Reviewer 1 and seven from Reviewer 2. The table lists what was changed in the project and in the paper for each comment.

| Comment | Request | What was changed |
| --- | --- | --- |
| R1.1 | Weighting and validation of profile features | Documented the server rule weights and the learned Random Forest importances; stated that browser and device attributes are recorded but not scored. |
| R1.2 | Decoy generation mechanism | Described the eight lure categories and the generator. Implemented behaviour-matched decoy selection in the code (wrong passwords favour credential lures, invalid codes favour customer and HR lures, high request rates favour source-code and financial lures). |
| R1.3 | Dataset size, classes, protocol | Reported 8,000 synthetic sessions, class counts, eight user types, 4% label noise, the 80/20 split, 5-fold cross-validation and the baseline. |
| R1.4 | Formal blocking criteria | Defined the thresholds and response policy. Wording changed from "permanent" to "persistent but reversible by an administrator". |
| R1.5 | Models, data, parameters; attack classes | Specified the Random Forest parameters. Built a signature classifier for SQL injection, cross-site scripting, path traversal, command injection and malicious uploads, with a labelled test corpus. |
| R2.1 to R2.3 | Algorithms, dataset, training process | Stated the algorithm, dataset, parameters, and that no hyperparameter search or feature selection was done. |
| R2.4 | Risk score and four severity levels | Gave the formula and bands (0 to 30, 31 to 60, 61 to 80, 81 to 100) with per-level test counts. Aligned the thresholds in the code so every file uses the same bands. |
| R2.5 | Experimental details | Added confusion matrices, cross-validation spread and the protocol. |
| R2.6 | Blurry images | Replaced the table pictures with 600-dpi versions and added a ROC curve and a risk-score distribution figure. |
| R2.7 | More than 25 references | Reduced the list from 30 to 25 and renumbered every citation. |

## Code and deployment changes in this period

| Date | Change |
| --- | --- |
| 5 Oct | Behaviour-matched decoys; risk bands unified at 30, 60, 80; revision pack and high-resolution figures added. |
| 5 Oct | Upgraded @tanstack/react-start to a patched version, because Vercel was refusing to deploy the old one. Landing-page text corrected so it describes only features that exist. |
| 5 Oct | Visible product title changed to "IntelliTrap Batch2". |
| 6 Oct | Setup guide (SETUP.md) and environment template added so the project can be rebuilt. |
| 6 Oct | One-time-code emails now go over SMTP (Gmail), so any recipient receives them; Resend kept as a fallback. |
| 6 Oct | Signature classifier for injection payloads and malicious uploads added, with tests. |
| 6 Oct | Security hardening: wrong-code lockout after 5 tries, limits on how many codes can be requested, constant-time hash comparison, security headers, a vulnerable dependency fixed, and SECURITY.md added. |
| 6 Oct | Revised research paper and a technical dossier for the paper writer added to the docs folder. |

## Operational steps completed outside the code

- The paused Supabase project was restored, which fixed the "couldn't reach the server" error on sign-up.

- A new sender Gmail account was created, and its app password was added to Supabase and Vercel so confirmation and one-time-code emails are delivered.

- The git author on new commits is now Vedh Rishi. Earlier commits keep their original author because rewriting pushed history would break the Lovable connection.

# 4. Current state

| Item | Status |
| --- | --- |
| Live site | https://intellitrap-batch-3.vercel.app (deployed from the main branch) |
| Source code | https://github.com/Vedhrishi/intellitrap-batch-3 (main is up to date) |
| Email one-time codes | Working (confirmed by the project owner) |
| Replication | Zip file and SETUP.md in the repository |
| Paper | docs/IntelliTrap_Research_Paper_Revised.docx |
| Evidence level | All model results come from synthetic data; no real-traffic validation yet |

## Open items

- Rotate the Supabase service-role key and database password, which were exposed on the working machine.

- Decide whether to run supabase/hardening_staff_only_telemetry.sql so only admins and analysts can read visitor data.

- Strengthen share-password hashing (currently SHA-256 with a fixed salt); needs a migration for existing shares.

- Collect a small real-session validation set for the paper.

- Verify every reference in the paper by hand.

- Move the Vercel project from the previous owner's team to your own account, if desired.